Rakhine WASH Cluster

Agenda for Rakhine WASH Cluster Meeting

Date:   	09/06/2017

Venue: 	UNICEF office

Time: 	10:00h ~ 11:00 h

Duration: 	1hr

Chair:		Rakhine WASH Cluster

Attendees:

| No | Name | Designation | Organization | Email | Phone |
| --- | --- | --- | --- | --- | --- |
| 1 | Moe Thandar Win | WASH Officer | DRC | Moe.thandarwin@drcmm.org | 09 402527531 |
| 2 | Su Hlaing Hnin | Wathab Officer | ICRC | shnin@icrc.org | 09 454251378 |
| 3 | Aung Min Oo | WASH Manager | RI | Aungmin.oo@ri.org | 09 451978021 |
| 4 | Zaw Min Tun | WASH Team Leader | CDN | Washtl.sittwe@cdnmyanmar.org | 09 798230379 |
| 5 | Zaw Myo Wai | TE - WASH | GIZ | Zaw.wai@giz.de | 09 450542782 |
| 6 | Pier Francesco Donati | WASH CO | OXFAM | pdonati@oxfam.org.uk | 09 426143412 |
| 7 | Lae Yee Nway | WO | UNICEF | lnway@unicef.org |  |
| 8 | Valentina Bidone | Deputy FC Programe | SI | Rks.field.coo.deputy@solidarites-myanmar.org | 09 974555903 |
| 9 | Nadine | PC | MEDAIR | Pc-mmr@medair.org | 09 265382876 |
| 10 | Dereje Deneke | WASH | SCI | Dereje.deneke@savethechildren.org | 09 454292220 |
| 11 | Melvin Tebbutt | WASH | HARP | Melvin.tebbutt@harpfacility.org | 09 762492716 |
| 12 | Lae Yee Win | WO | UNICEF | laewin@unicef.org | 09 254820143 |

Agenda:

| Sr. | Topic | Time | Who |
| --- | --- | --- | --- |
| 1. | Self-Introduction | 5 min | All Participants |
| 2. | Review of action point from previous meeting | 5 min | Lae Yee |
| 3. | MORA Response by Agency | 20 min | All Participants |
| 4. | Proposed Latrine Design | 5min | All Participants |
| 5. | Update on WASH TWG Working Group | 10 min | OXFAM |
| 6 | Update on WASH facilities construction by Gov | 5 min | Lae Yee |
| 7 | AOB | 10 min | All Participants |

Minutes:

| Topic 1: Review action points from previous meeting minutes |
| --- |
| Summary of discussion | Hygiene promoter ToR– skilled, unskilled to be a topic of WASH Behavioral Change TWG (Ongoing) WASH Cluster will be sent Government rates to WASH Cluster (Done) WASH Cluster will be sent to OCHA final labour Incentive rates (Done) To review EPR by agencies and give feedback – to think about physical practice in ground situation - who is where …… capacity (Ongoing) Base line data for WASH facilities to be shared (Done) Camps data – from 4W Villages data – from DRD ( only they had water sources data, no sanitation data) WASH in Emergencies ToT training will be conducted in Rakhine level (will be held in August 7 -11) For next season - to think about Rain Water Harvesting – upgrade of existing ponds renovation (Ongoing) Monitoring tools need (Ongoing) WASH gap areas should be done field monitoring visit for 2017 Q 2 – priorities (Ongoing) |
| Action plan |  |
| Topic 2: MORA Response by Agency |
| Summary of discussion | RI: Construction of latrine and fencing for pond renovation is ongoing. 50 latrines were totally damaged by Cyclone Mora. RI has no regular maintenances fund. CDN: 80% of latrines were totally damaged by Cyclone Mora. ( 88 nos. of latrines in Ohn Daw Gyi and 70 nos. of latrines in Khaung Doke Kha Camp) SCI: 170 latrines will be repaired in Sittwe and 18 latrines will be repaired in Pauktaw Camps. The challenges for SCI is looting of WASH infrastructure by CMC and some Communities. SCI facing loss of roofing sheets and walls. SCI will start next week for latrine renovation as first priorities and need more fund for renovation work. DRC: 20% of latrines were partially damaged by Cyclone Mora. HK kit distribution will be done next week. DRC stopped water distribution in Kyi Ni Pyin Camp because of rain start and one-third of of water filled in most of the pond. ICRC: No WASH infrastructure repair work in Camps. Shelter Construction in Sin Tet Maw Camp, Pauktaw Township. SI: 30% of latrines need to minor repair and 180 latrines were repaired yesterday. SDS treatment will be run on Monday. WASH facilities damage assessment in Rathedaung project area is ongoing. 50,000 USD need for Ah Nauk Ye Water Boating. UNICEF: PCA partners are calculating for extra budget to be repaired work by Cyclone Mora damage. HK kit distribution was finished in affected villages and temporary evacuation centre through DRD (119 HK kit in Pauktaw, 150 HK kit in Sittwe). UNICEF SIttwe Team distributed 89 HK kits in Ward 16 & 17 MinGan Qrt. Sittwe. OXFAM: 260 latrines need to minor repair in Say Tha Ma Gyi Camp and next week will be finished all. Roofing in Hygiene Promotion Centre and Warehouse was damaged by Cyclone Mora. GIZ: No response. |
| Action Plan | Rakhine WASH Cluster Team will liaising with RSG, TA and Gov’t Camp focal department. |
| Topic 3: Proposed Latrine Design |
| Summary of discussion | Collected all using agencies’ current designs and compared about strength, cost, effectiveness and lesson learn after cyclone Mora. Standard Design & BoQ How to repair/ Maintenance How much cost effectiveness Control of Qualities |
| Action Plan | Latrine Design TWG review meeting will be held next week |
| Topic 4: Update on WASH TWG Working Group |
| Summary Discussion | WASH Cluster Standard Latrine design to be reviewed – TWG Desludging strategy document need to be reviewed - TWG and will lead by SI Hygiene kit strategy – finalized |
| Action Points | WASH Behavior TWG will be held on 23 June 2017 Developing community approach for HP Reports on monitoring practices National Staff should be attend in TWG meeting Using local Languages in TWG |
| Topic 5: Update on WASH facilities construction by Gov |
| Summary Discussion | TA told that construction activities for camp didn’t implement with GAD Budget. He checked with CMC for new construction activities in Camp is done by private donor/ outsiders with their funds. |
| Action Points | WASH Cluster will follow up and coordination meeting with CCCM and RSG |
| Topic 6: AOB |
| Summary Discussion | Next WASH Cluster Meeting will be held on 23 June 2017 |
| Action Points |  |