Rakhine WASH Cluster

MoM Rakhine WASH Cluster Meeting

Date:   	22/07/2016

Venue: 	UNICEF

Time: 	09.00 – 11:30

Chair: 	Rakhine WASH cluster coordinator

Attendees:

| No | Name | Designation | Organisation | Email | Phone |
| --- | --- | --- | --- | --- | --- |
| 1 | Esther | TCD Worker | GHNI | Esther.khaihlao473@gmail.com | 09454032373 |
| 2 | Iang Iang | TCD Worker | GHNI | Ianglen2012@gmail.com | 09256204756 |
| 3 | Sandra Eigenheer | Wathab Engineer | ICRC | seigenheer@icrc.org | 09420281442 |
| 4 | Han Min Htet | PC | SCI | hanmin.htet@savethechildren.org | 09440224018 |
| 5 | Stephanie Tam | WASH Coordinator | DRC | stephanie.tam@drcmm.org | 09451798552 |
| 6 | Kyaw Than | WASH Engineer | RI | kyaw.than@ri.org | 09450041510 |
| 7 | Nyi Nyi Thit | WASH Officer | UNICEF | nthit@unicef.org | 09421733834 |
| 8 | Zaw Myo Wai | Senior WASH Officer | IRC | ZawMyo.Wai@rescue.org | 09450542782 |
| 9 | John Knigt | PME Coordinator | Oxfam | Jknight1@oxfam.org.uk | 09420016826 |
| 10 | Lei Yee Nway | WASH Officer | UNICEF | lnway@unicef.org | 09450015864 |

Agenda:

| Sr. | Topic | Who |
| --- | --- | --- |
|  | Review on the action plan from the previous WASH coordination meeting | All participants |
|  | Rakhine State Government (RSG) request on flood response and WASH disaster preparedness | WASH Cluster Coordinator |
|  | Update from agencies and on-going flood response in 6 townships | All participants |
|  | Follow up on DRD meeting on WASH sector coordination last week | WASH Cluster Coordinator |
|  | AOB | All participants |

Minutes:

| Topic 1: Review on the action plan from the previous WASH coordination meeting |  |
| --- | --- |
| Standing Action Points | - UNICEF: WASH Cluster to discuss with Protection Cluster on the safety of solar lamps and to share the feedback of Protection Cluster to the WASH partners. |
| Topic 2: Rakhine State Government (RSG) request on flood response and WASH disaster preparedness |  |
| Summary Update | - RSG requested to the UN and INGOs to provide water tanks for the evacuation sites at the township levels. If an emergency happens, most of the people are evacuated at schools and monastery. So RSG suggested to install 4 units of 1000 L capacity water containers at each evacuation site. According to the estimation of WASH partners, one 1000L capacity water container will cost about 150,000 MMK. |
| Action Points | UNICEF: WASH Cluster to check the numbers of evacuation sites in each township and share with WASH partners. |
| Topic 3: Update from agencies and on-going flood response in 6 townships |  |
| Action Points | ICRC: ICRC distributed household level rain water harvesting kits in 5 villages of Minbya township. Post distribution monitoring (PDM) has not yet done and so far received good feedback from the community. ICRC is planning to distribute alternative fuel sticks (to reduce the use of firewood) in Ah Nauk Ywe camp, Pauk Taw township. IRC: Until the last cluster meeting, IRC distributed 28 rain water harvesting kits and 3360 PURE sachets in Minbya township, 12 rain water harvesting kits and 6 ponds dewatering in Ponnagyun township. IN addition, IRC distributed 20000 PUR sachets in Ponnagyun township. The rain water harvesting kits is designed for the community level and the kit consists of bamboo tarpaulin sheet and rope. Each kit will cost for 120,000 MMK. The current project of IRC is going to end on August 5, 2016. SCI: SC is planning to give WASH in emergency training in Bassara camp, Sittwe township. If there is any agency interested to send their staff, they can contact to SCI. SCI is has already assessed the current use of Bio filter latrines in CDN camps and is constructing some pilot Bio filter latrines in the camps. UNICEF: UNICEF/DRD is cleaning/dewatering 57 flooded ponds in Kyauk Taw, Mrauk-U and Minbya townships through DRD and OXFAM is cleaning 4 ponds in Kyauk Taw township. Over 200 ponds were flooded in 5 townships. DRC: is doing the regular activities in the camps and distributed PURE sachets to the flood affected villages in Mrauk-U township. |
| Action Points | - There are 2-3 months until the end of rainy season, dewatering of the water ponds are still feasible. If the agencies have the capacity to do pond cleaning, please to share with WASH Cluster and WASH Cluster will coordinate with DRD. - Joint assessment to assess the water ponds contaminated by flood water should be organized within the next few weeks. |
| Topic 4: Follow up on DRD meeting on WASH sector coordination last week |  |
| Summary Discussion | - WASH sector coordination meeting was done on 15th July 2016 with the participation of Director General from Union level DRD, WASH representatives from UNICEF Yangon Office and Sittwe Office, DRD representatives from State and Township level DRD, Department of Public Health, Department of Planning and Department of Basic Education. - DRD will lead the coming sector coordination meetings in the future and all the WASH agencies to participate in the sector coordination. |
| Action Points | - OXFAM suggested WASH Cluster to invite the ECC (Emergency Cooperation and Coordination Center) in the WASH sector coordination meeting because ECC is the core government counterpart which can approve the travel authorization while implementing the WASH activities. |
| Topic 5: AOB |  |
| Summary Discussion | - ICRC and IRC shared the sketch design of Rain Water Harvesting kit to the WASH Cluster. The design of the ICRC is for the household level and that of IRC is for the community level. If the other agencies want to apply these designs, they can reference these designs. - ICRC mentioned that when they compared the water from the cleaned/dewatered ponds and non-cleaned ponds, the visual quality of the water is the same after one month. So ICRC decided not to conduct clean activities on the polluted water pond in this year because if the ponds are not cleaned/ dewatered in time, they may not have enough raining to fill the ponds and the villages will face the water scarcity issue. - RI commented that if the ponds are not cleaned every year after flooding, the ponds will become shallower because of the mud coming inside the ponds during flooding. - The list of flooded ponds from DRD includes only the numbers and places of the ponds, not include the level of contamination in the ponds. - DRD cannot give the sanitation data also, they can only give the water supply data. |
| Action Points | - If the agencies have other appropriate designs for the rain water harvesting system, please to share with WASH Cluster and WASH cluster will distribute among WASH partners. - WASH partners should access the level of pond contamination after flooding prior to cleaning/ dewatering. WASH Cluster to try to get the level of contamination data for the flooded ponds from DRD if possible. |

Next meeting: Friday, 5th August 2016, 10:00 to 12:00, to be confirmed.