Rakhine WASH Cluster

Agenda for Rakhine WASH Cluster Meeting

Date:   	26/05/2017

Venue: 	UNICEF office

Time: 	10:00h ~ 11:00 h

Duration: 	1hr

Chair:		Rakhine WASH Cluster

Attendees:

| No | Name | Designation | Organization | Email | Phone |
| --- | --- | --- | --- | --- | --- |
| 1 | Lae Yee Nway | WO | UNICEF | lnway@unicef.org |  |
| 2 | Melvin Tebbutt | WASH | HARP | Melvin.tebbutt@harpfacility.org |  |
| 3 | Naing Soe Aye | Liaison Officer | UNOPS | naingsoea@unops.org | 09 254337285 |
| 4 | Nicolas Guillaud | Consortium Manager | SCI |  | 09 43049814 |
| 5 | Pier Francesco Donati | WASH CO | OXFAM | pdonati@oxfam.org.uk | 09 426143412 |
| 6 | Mandie Alexander | Head Of Office | UNICEF | malexander@unicef.org | 09 5100874 |
| 7 | Laure LARROQUETTE | WASH PM | SI | pkt.wash.am@solidarites-myanmar.org |  |
| 8 | Cedric Mascre | WASH PM | SI | sit.watsan@solidarites-myanmar.org |  |
| 9 | Nyi Nyi Thit | WO | UNICEF | nthit@unicef.org |  |
| 10 | Stephanie Tam | WASH Coordinator | DRC | Stephanie.tam@drcmm.org | 09 451978852 |
| 11 | Dereje Deneke | WASH | SCI | Dereje.deneke@savethechildren.org | 09 454292220 |
| 12 | Lae Yee Win | WO | UNICEF | laewin@unicef.org | 09 254820143 |

Agenda:

| Sr. | Topic | Time | Who |
| --- | --- | --- | --- |
| 1. | Self-Introduction | 5 min | All Participants |
| 2. | Review of action point from previous meeting | 5 min | Lae Yee |
| 3. | Labour Incentive rates | 5 min | HARP / Lae Yee |
| 4. | WASH Emergency Preparedness and Response plan | 5 min | Mandie / Lae Yee |
| 5. | Water Shortage Situation in Camps/ Villages | 5 min | All Participants |
| 6 | WASH TWG Update | 20 min | All Participants |
|  | Update of Semi-permanent Latrine Design Tech brief |  | ? |
|  | Desludging Tech brief |  | ? |
|  | Hygiene kit Strategy (Final) |  | Stephanie |
| 7 | Gap Analysis following Q1 2017 Results | 5 min | All Participants |
| 8 | AOB | 10 min | All Participants |

Minutes:

| Topic 1: Review action points from previous meeting minutes |  |
| --- | --- |
| Summary of discussion | - Finalize Hygiene Kit Strategy will be sent out by WASH Cluster- done - WASH Cluster to meet with Consortium Manager /HARP on suggesting Consortium harmonize within Sittwe camps on Labour Incentive rates will be present to OCHA - done - TORs need to be standardized for Hygiene Promoters - ongoing - Plan Sector Coordination Meeting will be held every two week – ACF agreed alternative chair for sector coordination meeting and will share MoM and Action Points to WASH Cluster Sittwe - ongoing - Next Working Group Meeting in NRS during the week 15 – 19th May and set up a TOR /schedule. – done on June 1st week - ACF is going to do WASH Assessment in NRS – will be finished tomorrow - UNICEF will closely cooperate and coordinate with local government and between Govt. and NGOs - continued - New snap will be produced that presents gaps and coverage more clearly – will be shared next week - done - A final version of the 4W will be required by early June – National level TWG meeting was conducted on 5/6/2017 |
| Action plan |  |
| Topic 2: Labour Incentive rates |  |
| Summary of discussion | - SI construction rates are the ones to be used for the WASH cluster and HARP on suggestion Consortium harmonise within Sittwe Camps - Agreed rates for labour is below; Skilled labour – 80,000 MMK Semi-Skilled labour – 60,000 MMK Unskilled Labour – 40,000 ~ 50,000 MMK |
| Action Plan | - Hygiene promoter ToR– skilled, unskilled to be a topic of WASH Behavioral Change TWG - WASH Cluster will be sent Government rates to WASH Cluster - WASH Cluster will be sent to OCHA final labour Incentive rates |
| Topic 3: WASH Emergency Preparedness and Response plan |  |
| Summary of discussion | - EPR format has been commented by OCHA themselves making the actual format and taking out the hygiene promotion and messaging component - We will look new EPR format to be finalized – revised - Following response to think about the cholera, AWD plan - within two weeks |
| Action Plan | - To review EPR by agencies and give feedback – to think about physical practice in ground situation - who is where …… capacity - Base line data for WASH facilities to be shared Camps data – from 4W Villages data – from DRD ( only they had water sources data, no sanitation data) - WASH in Emergencies ToT training will be conducted in Rakhine level |
| Topic 4: Water Shortage Situation in Camps/ Villages |  |
| Summary Discussion | - Government is supporting for water distribution in villages and they had budget until end of May and already requested for two weeks of June (until 2nd week of June) - DRC- start logistic process for water distribution from Sittwe Set Yoe Kya pond to Kyi Ni Pyin Camp – selling in water - 100 MMK/gal for water – 100 MMK/gal for transportation and will be used two UNICEF bladders. Coming Monday will be started and already shared this information to Government - SI – extend 2 months water boating for Ah Nauk Ye Camp – in negotiate to be signed. If distribute people can used 15 l / person everyday but fetching by themselves from pond, they may use 5 l / person more. SI has planned to make traffic Survey in Camp after raining season |
| Action Points | - For next season - to think about Rain Water Harvesting – upgrade of existing ponds renovation - Monitoring tools need |
| Topic 5: WASH TWG Update |  |
| Summary Discussion | - WASH Cluster Standard Latrine design to be reviewed – TWG Tiger Worn latrine design Bio sand filter/gas latrine design - Desludging strategy document need to be reviewed - TWG and will lead by SI - Hygiene kit strategy – finalized |
| Action Points |  |
| Topic 6: Gap Analysis following Q1 2017 Results |  |
| Summary Discussion | - Gap Analysis based on 4 types - area with no WASH actors - areas with actors but no activities – component gap - partners with funding gap or funding ending soon - new areas/ displacement with needs |
| Action Points | - These gap areas should be done field monitoring visit for 2017 Q 2 – priorities |
| Topic 7: AOB |  |
| Summary Discussion | - Next WASH Cluster Meeting will be held on 9 June 2017 |
| Action Points |  |